# 20-04-2026

### Minutes of Meeting (MoM) 20-04-2026

Attendees:

- Anbukani

- Vel

Discussion Summary:

- Anbukani presented the optimization steps for reducing deployment file size to Vel.

- Vel reviewed the changes and confirmed his understanding of the files and optimization steps.

- Anbukani also presented the UI enhancements to Vel.

- During the review, Vel observed that the current UI dashboard data is not displaying correctly.

- Vel recommended that before showcasing the review, the original UI data and the enhanced UI data should be validated in parallel to ensure accuracy and consistency.

Key Suggestions / Action Items:

- Create a new Ubuntu instance using AWS credentials.

- Deploy the optimized AuditBot deployment files to the new instance.

- Deploy the updated UI version to the new instance.

Next Steps:

- Incorporate the suggested action items.

- Share the updated UI and deployment files for further review and validation.

# 31-03-2026

### Minutes of Meeting (MoM) 31-03-2026

Attendees:

- Rajendra Prasad

- Anbu

- Vel

Discussion Summary:

- Rajendra Prasad presented the UI enhancements to Vel.

- Vel reviewed the updates and mentioned that the current UI appears plain and lacks visual appeal.

- He recommended referring to the following platforms for design inspiration:

  - ERP Maestro Dashboard

  - SAP Concur

  - SAP Analytics Dashboard

  - SAP ALV Grid Report

  - SAP Fiori Report

  - Apple

Key Suggestions / Action Items:

- Introduce three different color schemes along with suitable font combinations.

- Ensure the entire application theme is dynamic (not hardcoded).

- Enhance the table UI/UX for better usability and visual presentation.

Next Steps:

- Incorporate the suggested design improvements.

- Share updated UI for further review.

# 04-05-2026

### Minutes of Meeting (MoM) 04-05-2026

Attendees:

- Rajendra Prasad

- Vel

Discussion Summary:

- Rajendra Prasad presented the UI enhancements to Vel.

- Vel reviewed the updates and mentioned the action items to be deployed and delivered by Thursday.

- He highlighted some of the minor items to be fixed, they’re given below:

  - Implement a global search filter for multiple users using comma (,)

  - Duplicate Headers from the Table need to be removed

  - SAP colors must be applied to the respective table headers.

  - Grid lines of the tables need to be highlighted.

  - Filtered Users table data from the chart need to be filtered appropriately.

  - Concurrent user login after deployment needs to be ensured.

Key Suggestions / Action Items:

- All the action items listed above must be completed to ensure the application is user-ready

- Deployment must be completed and delivered by Thursday before the call.

Next Steps:

- Incorporate the suggested minor improvements.

- Share updated UI for further review.

# 11-05-2026

### Minutes of Meeting (MoM) 11-05-2026

Attendees:

- Vel

- Rajendra Prasad

- Revanya

Discussion Summary:

- Vel presented the latest application screens and shared feedback on the current build. He suggested the identified UI enhancements and updates to be completed in the latest build.

- Vel mentioned that the application will be showcased to his internal team and end users to gather additional feedback.

Key Suggestions:

Action Items of Revanya :

- Remove dashboard headings for a cleaner UI.

- Reduce sidebar menu size and spacing.

- Optimize chart layout to display 4 charts within the screen view.

- Reduce KPI card height for compact visibility.

- Ensure chart labels and values render properly for lengthy and multi-user datasets.

- Reduce Grid font size and row height for better data density.

- Implement responsive horizontal scrolling with proper screen fitting.

- Ensure Report Name is rendered exactly as received from the backend.

- Include an Active Tab Indicator in the Filter section and ensure data renders based on the selected tab.

Action Items of Vel :

- In the License Dashboard (Top USMM Engines Usage & Top Users with Multiple Logon ), the data for the mentioned charts need to be provided.

- Color Code : Need to update in below given values in SAP
The following ZID values are being used for UI customization:

- Table header color → "ZID": "9"

- Button color → "ZID": "10"

Next Steps:

- Incorporate all UI and dashboard enhancement changes.

- Share updated UI for further review.

# 18-05-2026

### Minutes of Meeting (MoM) 18-05-2026

Attendees:

- Vel

- Revanya

Discussion Summary:

- Vel presented the application screens, reviewed the current build, and provided key action items for implementation.

- He also mentioned that once the deployment is completed, the next review meeting will be scheduled and communicated accordingly.

Key Suggestions:

Action Items of Revanya :

- In the login screen, for the System field, when the value is AUD, the Client field value must be set to 001.

- Update the application name to “AuditBot Dashboard”.

- When clicking the print icon, ensure all records and pages are properly previewed.

- For charts, ensure the correct chart types are used and grid data matches the reference site.

- For reports, ensure all toolbar menu options available in grids are also available in reports.

- Ensure all overall numerical/data values are accurately displayed and consistent across modules.

### Next Steps:

- Implement all the above updates in the current build.

- Complete deployment after incorporating changes.

- Schedule the next review meeting post-deployment as communicated by Vel.

# 30-06-2026

# Minutes of Meeting (MoM) (30-06-2026)

Attendees:

- Vel

- Revanya

## Discussion Summary:

The team discussed the root cause of the reported production issue based on the logs captured from the production environment. Vel reviewed the findings, acknowledged the identified root cause, and provided guidance on the immediate resolution. The pending aesthetic fixes and code sanitization activities were also reviewed along with their expected timelines.

## Key Suggestions:

### Action Items of Revanya:

- Fix the identified code issue where the current implementation is strictly validating only two objects, as discussed during the meeting. The relevant line of code has already been identified and shared.

- Complete all pending aesthetic/UI fixes and ensure deployment is completed by the end of this week.

- Complete the pending code sanitization activities as soon as possible.

### Action Items of Vel:

- Provide the immediate solution/workaround to the client for the reported production issue until the permanent code fix is deployed.

Source: 
https://drive.google.com/file/d/1zu3eNVsgSE00IBmDGQVZl8gRDVGQH8OC/view?usp=sharing

## Next Steps:

- Implement the required code fix based on the identified root cause.

- Deploy the aesthetic/UI fixes by the end of the week.

- Complete code sanitization at the earliest.

- Validate the production fix after deployment and continue monitoring to ensure the issue is fully resolved.

# 07-07-2026

# Minutes of Meeting (MoM) (07-07-2026)

Attendees:

- Vel

- Revanya

### Key Discussion Points

- The latest updates to the GRC Dashboard module were presented for review.

- The overall UI was reviewed, and the current font family and font size were approved.

- It was suggested that chart labels exceeding 11 characters should be handled appropriately to maintain readability. This enhancement is currently in progress.

- The thickness of the pie chart requires refinement and is currently under development.

- It was emphasized that the code should avoid hardcoded values and should be clean, maintainable, and easy to understand without unnecessary complexity.

- It was confirmed that the SR1 system will remain available for development and testing. Any issues encountered should be communicated immediately.

- The challenges faced during the Windows and Linux deployment process were revisited, as previously discussed with Sundar. Suggestions were requested to simplify and streamline the deployment procedure.

- The planned completion of the current week's development and the review schedule for the following week, subject to Vel's availability, were discussed.

### Action Items

| S.No | Action Item | Owner | Status |
| --- | --- | --- | --- |
| 1 | Implement chart label handling for labels exceeding 11 characters. | Revanya | In Progress |
| 2 | Refine the pie chart thickness as per the review feedback. | Revanya | In Progress |
| 3 | Ensure the codebase avoids hardcoded values and follows clean, maintainable coding practices. | Revanya | In Progress |
| 5 | Propose improvements to simplify the Windows and Linux deployment process. | Sundar/Rizwan | Pending Discussion |
| 6 | Complete the planned development activities this week and schedule the review based on Vel's availability next week. | Revanya, Pavithra | Planned |

# 22-07-2026

# Minutes of Meeting (MoM) (22-07-2026)

Attendees:

- Vel

- Revanya

## Key Discussion Points

- Start implementing the Year filter immediately. Documentation can be done alongside testing.

- Align all filter fields in the Controls menu to the left.

- Add a new Auditors menu with only the Reports submenu.

- Priority is to complete the development first and prepare the documentation later need to inform this to Sundar.

- The Year filter and Auditors menu should be completed within this month. The complete application is planned to be deployed & delivered to the client by the end of July or the first week of August by Vel.

- Vel will share the detailed requirements for the Auditors menu shortly.

## Action Items

| S.No | Action Item | Owner | Status |
| --- | --- | --- | --- |
| 1 | Add the Year filter to the Controls Dashboard and Reports. | Revanya | In Progress |
| 2 | Align all filter fields in the Controls menu to the left. | Revanya | In Progress |
| 3 | Add the Auditors menu with the Reports submenu. | Revanya | Pending Requirements |

# 24-07-2026

# Minutes of Meeting (MoM)  (24-07-2026)

Attendees:

- Vel

- Revanya

## Key Discussion Points

- The latest enhancement action items were reviewed by Vel and conveyed action items are as expected also Vel will ensure the data validation at their end.

- The default data displayed in the Controls Dashboard is the expected behavior and has been confirmed as not an issue.

- The absence of card titles in the default Controls Dashboard is the expected behavior and has been confirmed as not an issue.

- Vel will share the requirements for the new Auditors menu (Reports submenu) shortly.

## Action Items

Note: There are no action items at present. Work items will begin immediately once the requirements for the new Auditors menu are shared by Vel.

# 27-07-2026

# Minutes of Meeting (MoM) (27-07-2026)

Attendees:

- Vel

- Revanya

## Key Discussion Points

- Data validation must be carried out by checking the backend only, as no UI validation is available since this is the item currently under development.

- The screen that has currently been built was presented to Vel, and the data validation has been carried out. There are data updates to be made by Vel, and will share them by today once updated by Vel.

- The API functions for Dashboard, Cross Roles, and Cross TCodes will be provided later, after the validation of Cross System User is completed.

## Action Items

- Complete the Cross System User screen based on the clarified items and share the update with Vel for further validation and requirements.